# VQEG meeting minutes

# Berlin, Germany June 22 - 26, 2009

Including Minutes from each day’s sessions.

Note: the ITU-T JRG-MMQA meeting is held coincident with VQEG during the Multimedia and Hybrid sessions.

VQEG Minutes from Monday 22 June 2009, Berlin

Thanks to Filippo Speranza (FR) of CRC who volunteered to be note-taker.

Introduction of participants.

Meeting logistics by Alexander Raake (AR).

Arthur Webster (AW) informs that the latest version of the RRNR-TV test report has been uploaded to the VQEG ftp.

Summaries of Project Status

Kjell Brunnström (KB) presents the summary update of the ILG activity, mostly about HDTV work.

Chulhee Lee (CL) presents the updated of the RRNR report, which now includes the analyses requested at the last meeting.

Chris Schmidmer (CS) presents the update of the MM2 project. Discussion are still undergoing about methods. Some presentations will be given during this meeting.

Margaret Pinson (MP)	presents the update of the HDTV. Model submission has been delayed to let ILG time to complete its activities.

Yves Dhondt (YD) presents the update of the Tools and Subjective Labs Setup Group. Limited progress.

CL presents the update of the Hybrid project. Most of the test plan is completed, but there are some issues to be discussed.

KB presents the update for the Project for Collaborative Development (JEG). KB presents the agenda for Wednesday when the work of the JEG will be discussed

Liaison Reports

IEC T100 – AW presents IEC interest for VQEG.

ITU-R WP6C – CL note that WP6C would like to be informed more promptly about VQEG work.

ITU-T SG12 – Akira Takahashi	(AT) and Jörgen Gustafsson (JG) say that there are two questions (Q13 and Q14) for which VQEG activity, particularly for the Hybrid project, might be of relevance.

ITU-T SG9 –  MP notes that the rapporteur group in SG9 is working on two possible RECs: one using the results of the RRNR-TV  and one related to new PSNR calculation. AW reports some editorial work on J247 and J246.

ATIS IIF QoSM – AW notes that ATIS has sent a liason, which will be discussed during the meeting.

HDTV

MP says there are three issues:

1.	New deadlines.  Model submission = September 8. Tentatively, first version submitted by proponents = August 18.

2.	Text to accompany video sequences & subjective data.

3.	How to decide if common set sequence scores are similar enough to be valid.

MP presents the new Test schedule for the HDTV.

The model submission has been delayed to September 8th. Earlier versions should be submitted by August 18th. The new dates are voted. No objection.

CL and MP discuss how to share the video material. Proponents will send a new 2T hard drive before August 15th to NTIA-ITS. (Proponents might purchase the drive in the USA and have it delivered to NTIA). These drives will be used to share video sequences to other proponents.

We now discuss the possibility of submitting MOS obtained with alternate monitor (NTT proposal). The new date for this (optional) possibility is November 13th

The ILG can decide on any PSV that might need to be discarded. The new date is changed to October 29th.

The time available for the proponents to run the model on all subjective dataset is changed to October 29th.

The date within which the objective score are validated is changed to November 27th.

The date within which the ILG fit the objective model data is changed to December 11th.

The date for proponents to submit alternate fit is also changed to December 25th.

Statistical analysis should be completed by January 28th.

The draft final report should be ready by February 27, 2010.

Approval of the final report March 27, 2010.

The new schedule is as follows:

| 1 | Approval of test plan. | January 27, 2009 |
| --- | --- | --- |
| 2 | ILG issues an estimate of cost to participate in HDTV Test, based on feedback recorded at the San Jose meeting. | February 11, 2009 |
| 3 | Date to declare intent to participate, the number of models that will be submitted. All proponents who will participate in the HDTV test must specify their intent by this date. | February 17, 2009 |
| 4 | Proponents supplied SRC made available to all proponents and ILG | March 22, 2009 |
| 5 | ILG post monitor specifications to the HDTV Reflector. | As soon as possible, to allow replacement. February 26, 2009 |
| 6 | ILG wanting to use purchased SRC obtain agreement from other ILG and Proponents. | March 8, 2009 |
| 7 | ILG identifies fee for each proponent, and gives the proponent an invoice. ILG and proponents agree on a payment date. | March 3, 2009 |
| 8 | Fee payment due. Proponents with special needs may negotiate a different deadline. | March 31, 2009 |
| 9 | Sample video sequences distributed to ensure program interface compatibility. Chulhee Lee will create some test vectors. | February 28, 2009 |
|  | Proponents send a new 2TB hard drive to NTIA/ITS. This hard drive will be used to send the video sequences to proponent. To save on shipping costs, proponents are encouraged to purchase the hard drive in the US. NTIA/ITS will send out an email identifying some US companies where hard drives can be purchased. | August 15, 2009 |
| 10 | Proponents submit the first version of their model | August 18, 2009 |
| 11 | Proponents submit their models to ILG. | September 8, 2009 |
| 12 | Video sequences and subjective data distributed to all ILG and Proponents. | September 22, 2009 |
| 13 | [Optional] proponents submit MOS for experiments using an alternate monitor (see section 2.2). | November 13, 2009 |
| 14 | ILG decides on any PVSs that may need to be discarded. | October 29, 2009 |
| 15 | Objective model data run on all subjective datasets. | October 29, 2009 |
| 16 | Objective scores checked (validated). | November 27, 2009 |
| 17 | ILG fit objective model data to subjective data. | December 11, 2009 |
| 18 | Proponents optionally submit replacement model fit coefficients | December 25, 2009 |
| 19 | Statistical analysis | January 28, 2010 |
| 20 | Draft final report. | February 27, 2010 |
| 21 | Approval of final report. | March 27, 2010 |
| 22 | Subjective data published (all experiments) | Released with the HDTV Final Report |
| 23 | Objective data published (only models in the Final Report) | The following ITU-T SG9 or ITU-R SG6 meeting |
| 24 | Video sequences made public (only experiments to be made public) | Released with the HDTV Final Report |

The text of HDTV test plan which discuss the use of VQEG - HDTV subjective rated datasets is examined.

CL suggests providing only a subset (e.g. 80%) of the data. FS suggests providing the data only upon signing a document in which the organization requiring the data agrees to certain conditions. Quan Huynh-Thu (QT) thinks that once the datasets are made public, we can only rely on the ethical behaviour of the requesting party. We have legal standing to prevent misuse. CS said that we had already agreed on this issue. Nothing is changed. CL asks if the video is copyrighted. MP says it is not. Only limit is use for research purposes. MP says she will go back and edit the text to specify that the sixth dataset will be available only to VQEG ILG and proponents only. Paul Coverdale suggests further edits to explain that according to VQEG comparison of models using only the five public dataset would be misleading.

Final Proposed Text:

These five HDTV subjectively rated datasets were created by the Video Quality Experts Group (VQEG) in 2009.  These and an additional sixth dataset were designed to independently analyze HDTV objective video quality metrics submitted to VQEG.  The official data analyses are available in the HDTV Final Report.  The video sequences associated with the sixth dataset are available to VQEG ILG and proponents, only.

These HDTV subjectively rated datasets may be used for research and development purposes, only.  Models that are trained on these datasets should not be compared to the models submitted to VQEG for independent validation in 2009.  Such a comparison would be misleading, because the experiments contain mainly source scenes and HRCs that were unknown to the model developers. Additionally, this comparison would be misleading because the sixth dataset has been kept private.

This text is approved.

We discuss the issue of -how to decide if common set sequence scores are similar enough to be valid-. No proposal is advanced. Accordingly, the ILG will analyse the data and report on possible ways of doing that. VQEG will decide then.

RRNR-TV

CL presents the new version of the RRNR-TV (version 1.7), which is now available on the meeting files section. This new version contains several new graphs illustrating the performance of the models for transmission errors and by codecs. In addition, Appendix B (SUBJECTIVE TESTING FACILITIES) the description of the FUB lab is still missing.

MP suggests some explanatory text to accompany the graphs.  CL asks if the inclusion of these graph warrant modifying the summary. A sentence indicating the presence of these graphs in Appendix C is added at page 4 of the report.

The RRNR-TV is deemed completed. The report is approved.

HYBRID

Morning. CL introduces the issues that will have to be discussed. The most critical issue is the system to generate the HRC.

MP asks whether this system is limited to the one decoder, the JM, currently employed. CL thinks that the system can use other decoders as long as the TS can be read by the JM decoder.

Silvio Borer (SB) note that the JM decoder might not work well with transmission errors.

JG recalls that Ericsson had proposed an alternate system (an offline system).

Afternoon. CL presents the revised version of the Hybrid test plan. This new version is available on the FTP site. CL proceeds to illustrating editorial modifications which implements decisions and changes already approved at the last meeting. The list of decisions is contained in the .ppt file named -hybrid_models_for_discussion3.ppt.

In relation to one of these decisions, namely the viewing distance for SD format, David Hands (DH) asks why the distance decided is 4H and not 6H. A discussion ensues. It is suggested to switch to 6H consistently with the table at page 4 of Rec.500-11. The change is approved. The test plan is changed accordingly where appropriate.

The phrase in Section 4.1.10. Instructions for Evaluators that suggests paying the viewers to motivate them is deemed irrelevant and therefore it is being deleted. All agree.

Lucjan Janowski (LJ) asked about the full matrix approach. The issue still needs to be discussed.

It is suggested to change the duration of the QVGA source material in Section 6.1.1- Duration of Source Sequences. The duration is changed from 16 to 15 seconds and from 20 to 19 seconds. The change is approved.

MP raises the issue of rewinding in Section 6.3.4. Pausing with Skipping and Pausing without Skipping. A new text is suggested “

The video should not play backwards, because this is an unnatural impairment. However, the video may jump backwards in time in response to a transmission error, or display a portion of a previous frame along with the current frame.

AR suggests not using decoders with such behaviour. MP says that similar errors can be introduced by encoders as well.

After a lengthy discussion, the text is approved under the condition that substantial changes introduced by different decoders will be addressed for bitstream models somewhere else in the test plan.

The editorial modifications to the test plan which implements decisions and changes already approved at the last meeting are completed. Revised test plan v1.5 is approved. The discussion now moves to the issues that still wait for a decision.

Issue 1:  Are we going to use numerical values attached to each category?

The scale in B.2/P.910 will be used. The scale will be treated as an integer (discrete) scale.

The descriptions at the extremes will be modified to eliminate any reference to “faithful to the original”.

Filippo	Speranza

Arthur	Webster

Chris	Schmidmer

Akira	Takahashi

Jörgen	Gustafsson

Martin	Pettersson

Jean-Michel	Planche

Alexander	Raake

Marie-Neige	Garcia

Yves	Dhondt

Nicolas	Staelens

Chulhee	Lee

Quan	Huynh-Thu

Irina	Cotanis

Roland	Bitto

Margaret	Pinson

Ulrich	Engelke

Hans-Jürgen	Zepernick

Marcus	Barkowsky

Patrick	Le Callet

Lucjan	Janowski

Emmanuel	Wyckens

Stefan	Winkler

Toru	Yamada

Yuukou	Horita

Alex	Bourret

Jens	Berger

Silvio	Borer

Keishiro	Watanabe

Jun	Okamoto

Osamu 	Sugimoto

David	Hands

Paul	Coverdale

Carolyn	Ford

Kjell	Brunnström

Marcelo	Valenzuela